AMPAR TECHNOVA LLP

Complete Website Development Plan

Corporate website, product catalogue, lead generation, content management and future business automation

Engineering Tomorrow's Corrosion-Resistant Solutions

Prepared from the AMPAR Technova catalogue and the agreed website planning discussion.

Date: 3 August 2026

# Executive Summary

This document defines a complete development roadmap for a professional B2B website for AMPAR TECHNOVA LLP. The website will establish the organisation as a credible engineering and manufacturing partner, present its FRP, thermoplastic, dual-laminate and process-equipment capabilities, and convert visitors into qualified sales enquiries.

Build a modern, responsive and search-engine-friendly corporate website.

Showcase products, materials, industries, technologies, engineering standards and manufacturing capabilities.

Provide quotation and technical enquiry workflows with file attachments.

Enable the internal team to manage products, projects, blogs, downloads and enquiries.

Create a scalable foundation for quotation management, a customer portal, multilingual content and CRM integration.

# 1. Project Objectives

Position AMPAR TECHNOVA LLP as a trusted manufacturer of corrosion-resistant engineering solutions.

Explain the company’s expertise in advanced thermoplastics, FRP composites and dual-laminate technology.

Present the complete product portfolio in a structured and technically useful way.

Support procurement managers, engineers, consultants, EPC companies and industrial customers.

Generate enquiries through clear calls to action, contact forms and request-for-quotation workflows.

Provide a secure content-management and enquiry-management system.

Support future expansion without requiring a complete rebuild.

# 2. Recommended Delivery Strategy

## 2.1 Stage 1 - Corporate Website MVP

Responsive public website

Product and service pages

Industry and technology pages

Project portfolio

Contact and quotation forms

Catalogue and technical downloads

Basic administration panel

SEO, analytics, security and performance optimisation

## 2.2 Stage 2 - Business Automation

Product and material selection tools

Advanced quotation workflow

Customer portal

Technical document library

CRM and ERP integrations

Multilingual content

AI-assisted catalogue enquiry based only on approved technical content

# 3. Target Users

| User group | Primary needs |
| --- | --- |
| Procurement managers | Product range, certifications, standards, delivery capability, company credibility and quotation submission. |
| Plant and project engineers | Technical details, operating conditions, material suitability, design standards and downloadable specifications. |
| Consultants and EPC companies | Manufacturing capability, quality processes, engineering support, custom fabrication and project experience. |
| Existing customers | Technical documents, support contacts, service enquiries and project information. |
| AMPAR internal team | Content updates, lead tracking, product publishing, project publishing and enquiry management. |

# 4. Website Information Architecture

Home

About Us

Products

Technologies

Materials

Industries

Engineering & Manufacturing

Quality & Standards

Projects

Resources

Contact

Request a Quote

# 5. Detailed Page Plan

## 5.1 Home Page

The home page should quickly communicate what AMPAR does, the industries it serves, why customers should trust it, and how to contact the company.

Hero: “Engineering Tomorrow’s Corrosion-Resistant Solutions”.

Supporting message: Advanced Thermoplastics, FRP, Dual Laminate and Process Equipment.

Primary actions: Request a Quote, Explore Products and Download Catalogue.

Company introduction and group credibility.

Product category cards for storage equipment, process equipment, pollution control, piping systems and custom fabrication.

Technology highlights for FRP engineering, thermoplastic fabrication and dual-laminate technology.

Industries served, key standards, manufacturing strengths and quality commitments.

Final enquiry call to action with phone, email and WhatsApp access.

## 5.2 About Us

Company profile

Vision and mission

Founders

Amar Group companies

Core values

Locations

Company timeline

Why AMPAR

Manufacturing and engineering strengths

Additional content to collect: founder photographs, factory photographs, team images, employee strength, production area, manufacturing capacity, major markets served and year-wise milestones. These details should be supplied and approved by AMPAR before publication.

## 5.3 Products

### Product Categories

| Category | Initial products |
| --- | --- |
| Storage Equipment | FRP, PP, PPH, HDPE and PVDF storage tanks. |
| Process Equipment | Reactors, pressure vessels, mixers and columns. |
| Pollution Control | Wet scrubbers, packed-bed scrubbers, blowers and exhaust systems. |
| Piping Systems | PPH, HDPE, PVC, CPVC, PVDF and dual-laminate piping. |
| Custom Fabrication | Chemical storage systems, dosing tanks, pickling tanks, electroplating tanks and fabricated components. |

### Product Detail Page Template

Product overview

Key features

Available materials

Applications

Industries served

Applicable design standards

Operating temperature

Capacity and dimensional range

Pressure range

Customisation options

Product gallery

Technical datasheet

Related products

Request-a-quote form

### Technical Data to Collect

Minimum and maximum capacity

Diameter and height range

Operating and design temperature

Operating and design pressure

Liner and resin options

Nozzle and mounting options

Testing methods

Applicable standards

Warranty

Typical manufacturing and delivery time

## 5.4 Technology Pages

### FRP Engineering

FRP overview

Product range

Advantages

Applications

Resin options

Manufacturing methods

Quality testing

Applicable standards

### Thermoplastic Fabrication

Materials: PP, PPH, HDPE, PVC, CPVC, PVDF, ECTFE, FEP and PFA

Plastic-welding methods

Fabrication process

Products and applications

Advantages and limitations

Inspection and testing

### Dual Laminate Technology

Thermoplastic inner liner

FRP structural shell

Available material combinations

Manufacturing process

Advantages

Applications

Testing and inspection

## 5.5 Material Selection Section

Create a searchable and filterable comparison page. All values must be technically reviewed before publication, and the page must clearly state that final material selection depends on chemical concentration, temperature, pressure and process conditions.

| Material | Maximum temperature | Best suited for |
| --- | --- | --- |
| PP | Up to 95°C | General chemicals |
| PPH | Up to 100°C | Chemical tanks |
| HDPE | Up to 60°C | Storage and water |
| PVC | Up to 60°C | Acids and alkalis |
| CPVC | Up to 95°C | Hot corrosive chemicals |
| PVDF | Up to 140°C | High-purity applications |
| ECTFE | Up to 150°C | Highly aggressive chemicals |
| FEP | Up to 205°C | High-temperature service |
| PFA | Up to 260°C | Extreme corrosion resistance |
| FRP | Structural | Large process equipment |

## 5.6 Industries

Chemical Processing

Pharmaceuticals

Fertilizers

Petrochemicals

Steel

Power Plants

Water and Wastewater

Battery Manufacturing

Oil and Gas

Semiconductor and Electronics

### Industry Page Template

Industry overview

Common corrosion and process challenges

AMPAR solutions

Recommended materials

Recommended products

Typical applications

Related projects

Request technical consultation

## 5.7 Engineering and Manufacturing

| Area | Capabilities |
| --- | --- |
| Engineering services | Process-equipment design, CAD modelling, structural analysis, material selection, reverse engineering and custom fabrication. |
| Manufacturing capabilities | Plastic welding, FRP lamination, filament winding, precision fabrication, hydro testing, quality inspection and on-site installation support. |

Recommended visual content: factory exterior, fabrication processes, welding, filament winding, lamination, hydro testing, inspection, loading and dispatch.

## 5.8 Quality and Standards

Raw-material verification and certification

Traceability records

Process monitoring

Dimensional verification

Weld-quality inspection

FRP laminate-thickness checks

Hydrostatic, spark, leak, dimensional and visual testing

The website may list applicable standards such as BS 4994, EN 13121, ASME RTP-1, ASME Section X, ASTM, AWWA, DIN and DVS 2207. It must not imply certification unless supporting evidence is available. The catalogue does not state ISO certification, so ISO claims should not be published without a valid certificate.

## 5.9 Projects and Case Studies

Filter projects by industry, product, material, location and year.

Support confidential presentation using industry-only or anonymous client names.

Publish at least five to ten projects for the initial launch.

### Project Detail Template

Project title

Client industry

Requirement and challenge

Solution

Material selected

Product supplied

Capacity

Standards followed

Testing completed

Delivery duration

Installation scope

Project photographs

Outcome

## 5.10 Resources

Product catalogue

Product brochures

Material guides

Technical datasheets

Installation guides

Quality documents

Blogs and FAQs

Videos

High-value technical downloads may use a short lead-capture form. General catalogues may remain openly downloadable, depending on the sales strategy.

## 5.11 Contact and Enquiry

Registered office and manufacturing units

Phone, email, maps and office hours

General enquiry

Product enquiry

Technical consultation

Service and maintenance

Vendor and career enquiries

### Request-a-Quote Fields

Name, company, email, phone and country

Industry and product category

Equipment type and quantity

Capacity, temperature and pressure

Chemical and concentration

Material preference

Required delivery date and project location

Message, drawing upload and specification upload

### Form Workflow

Validate the submitted information.

Store the enquiry securely.

Generate a unique enquiry number.

Send a confirmation email to the customer.

Notify the sales team.

Assign the enquiry to a sales user.

Track status and internal notes.

Export or integrate the enquiry with a CRM.

# 6. Content Management and Administration

## 6.1 Admin Capabilities

Products and categories

Technologies and materials

Industries

Projects and case studies

Blogs and FAQs

Downloads and media

Homepage sections

Company and contact information

SEO metadata

Enquiries and users

## 6.2 Roles

| Role | Access |
| --- | --- |
| Super Admin | Full access to all modules and settings. |
| Content Admin | Manage pages, products, projects, industries, downloads and blogs. |
| Sales User | View, assign and update enquiries. |
| Technical Reviewer | Review and approve technical information before publication. |

# 7. Recommended Technical Architecture

## 7.1 Recommended Stack

| Layer | Recommendation |
| --- | --- |
| Frontend | Next.js, React, TypeScript, Material UI, React Hook Form and Zod. |
| Backend | Java 21, Spring Boot, Spring Security, REST APIs, Bean Validation and OpenAPI. |
| Database | PostgreSQL. |
| File storage | Google Cloud Storage, AWS S3 or Cloudinary for optimised media. |
| Frontend hosting | Vercel. |
| Backend hosting | Google Cloud Run. |
| Database hosting | Cloud SQL, Supabase or Neon. |
| CDN and security edge | Vercel Edge or Cloudflare. |

A headless CMS such as Strapi, Sanity or Directus could reduce custom administration effort. However, a Next.js + Spring Boot + PostgreSQL architecture is preferable when future quotation workflows, customer accounts and CRM integrations are expected.

# 8. Suggested Database Model

| Entity | Purpose |
| --- | --- |
| users | Authentication, role, status and audit information. |
| product_categories | Category name, slug, description, image, order and active status. |
| products | Product content, category, features, applications, specifications and publication status. |
| materials | Temperature, properties, applications, advantages and limitations. |
| product_materials | Many-to-many mapping between products and materials. |
| industries | Industry content, challenges, solutions and publication status. |
| projects | Project details, client visibility, location, product, material and completion data. |
| media | Images and documents associated with content entities. |
| downloads | Brochures, catalogues, datasheets and access rules. |
| enquiries | Customer data, requirement, source, status, owner and timestamps. |
| enquiry_attachments | Drawings and specifications attached to enquiries. |
| blogs | Article content, author, status and publication date. |

# 9. API Plan

## 9.1 Public APIs

GET /api/products

GET /api/products/{slug}

GET /api/product-categories

GET /api/materials

GET /api/industries

GET /api/projects

GET /api/projects/{slug}

GET /api/blogs

GET /api/blogs/{slug}

GET /api/downloads

POST /api/enquiries

POST /api/quote-requests

POST /api/contact

## 9.2 Admin APIs

POST /api/admin/products

PUT /api/admin/products/{id}

DELETE /api/admin/products/{id}

POST /api/admin/projects

PUT /api/admin/projects/{id}

DELETE /api/admin/projects/{id}

GET /api/admin/enquiries

PUT /api/admin/enquiries/{id}/status

PUT /api/admin/enquiries/{id}/assign

POST /api/admin/uploads

GET /api/admin/dashboard

# 10. UI and Visual Design Direction

Industrial, technical, modern and trustworthy appearance.

Clean layouts with strong technical hierarchy and generous spacing.

Colour palette derived from the approved AMPAR logo and brand guidelines.

Potential palette: deep navy, graphite, steel grey, white and a controlled accent colour.

Readable typography, consistent tables and clear specification cards.

## Required Visual Assets

Logo in SVG format

Factory and office photographs

Manufacturing processes

Products and project installations

Testing and inspection

Team and founders

Product drawings and diagrams

# 11. Responsive Design

Desktop, laptop, tablet and mobile layouts.

Sticky call and WhatsApp actions on mobile.

Simplified mobile navigation.

Fast-loading responsive images.

Short mobile-friendly enquiry flows.

Click-to-call and catalogue-download actions.

# 12. Search Engine Optimisation

## 12.1 Technical SEO

Server-rendered pages

Semantic HTML

XML sitemap and robots configuration

Canonical URLs

Structured data

Image alt text

Breadcrumbs

Proper heading hierarchy

Redirect management

Core Web Vitals optimisation

## 12.2 Initial Keyword Themes

FRP tank manufacturer in Gujarat

FRP equipment manufacturer in India

PP-FRP tank manufacturer

Dual-laminate equipment manufacturer

Thermoplastic process equipment

Chemical storage tank manufacturer

Industrial scrubber manufacturer

PVDF tank manufacturer

Corrosion-resistant process equipment

FRP piping systems

Final keywords should be selected after competitor and search-volume research.

# 13. Performance, Accessibility and Security

## 13.1 Performance Targets

Lighthouse performance above 85

Accessibility and SEO above 90

Largest Contentful Paint below 2.5 seconds

Cumulative Layout Shift below 0.1

Responsive images in WebP or AVIF

Lazy-loading for non-critical media

## 13.2 Accessibility

WCAG 2.2 AA principles

Keyboard navigation

Visible focus states

Semantic HTML

Accessible labels and validation

Sufficient colour contrast

Meaningful image alt text

Accessible menus, dialogs and technical tables

## 13.3 Security

HTTPS and secure headers

Content Security Policy

Input validation and output encoding

Rate limiting and bot protection

Safe file-upload validation

SQL-injection and XSS protection

Role-based administration

Strong passwords, account lockout and session timeout

Audit logs and optional two-factor authentication

# 14. Analytics and Lead Tracking

Google Analytics 4

Google Search Console

Microsoft Clarity where consent requirements are satisfied

Form-conversion tracking

Phone, WhatsApp and catalogue-download tracking

Top product, industry and source reporting

Enquiry conversion-rate reporting

# 15. Email Notifications

## Customer Confirmation

Thank the customer

Display the enquiry number

Summarise submitted information

Explain the next step

Show contact information

## Internal Sales Notification

Enquiry number

Customer and company details

Product and industry

Technical requirements

Attachments

Direct admin link

# 16. Development Phases and Deliverables

| Phase | Activities | Deliverables |
| --- | --- | --- |
| 1. Discovery | Review catalogue, confirm objectives and users, finalise sitemap, competitors, stack and enquiry workflow. | Requirements document, sitemap, scope, architecture and backlog. |
| 2. Content Preparation | Convert catalogue into web copy, gather technical data, images, projects and downloads. | Approved copy, product data, image library and SEO draft. |
| 3. UX/UI Design | Wireframes, design system, desktop/mobile designs and prototype. | Approved designs and component specifications. |
| 4. Project Setup | Repositories, environments, CI/CD, coding standards, database and storage. | Working development and staging environments. |
| 5. Frontend Development | Public website pages, forms, filters, search and SEO components. | Responsive frontend integrated with APIs. |
| 6. Backend Development | Authentication, content APIs, enquiries, media, notifications and audit logs. | Secure backend services and documentation. |
| 7. Admin Panel | Content, users, projects, downloads and enquiry management. | Role-based administration application. |
| 8. Integration | Email, storage, maps, analytics, CAPTCHA and optional CRM. | Verified third-party integrations. |
| 9. Testing | Functional, browser, mobile, performance, security, accessibility and content validation. | Test reports, fixes and UAT sign-off. |
| 10. Launch | Production configuration, content migration, monitoring and handover. | Live website, credentials, documentation and support plan. |

# 17. Suggested Two-Week Sprint Plan

| Sprint | Scope |
| --- | --- |
| Sprint 1 | Requirements, sitemap, architecture, content model and project setup. |
| Sprint 2 | Design system, navigation, home page and about page. |
| Sprint 3 | Product categories, listings, product details and material model. |
| Sprint 4 | Technology pages, material comparison and industries. |
| Sprint 5 | Engineering, manufacturing, quality and standards. |
| Sprint 6 | Projects, resources, downloads and blog. |
| Sprint 7 | Contact, quotation form, uploads and email notifications. |
| Sprint 8 | Admin authentication, product and project management. |
| Sprint 9 | Enquiry management, content settings, analytics and SEO. |
| Sprint 10 | Testing, optimisation, security review, UAT and launch. |

# 18. Team Structure and Responsibilities

## 18.1 Minimum Delivery Team

AMPAR product owner

Project manager or business analyst

UI/UX designer

Frontend developer

Backend developer

QA engineer

Content writer

DevOps support

AMPAR technical reviewer

## 18.2 AMPAR Responsibilities

Nominate one decision-maker.

Nominate one technical content reviewer.

Provide one sales contact for enquiry workflow decisions.

Provide approved images, product data, project information and certificates.

Review and approve technical claims before publication.

# 19. Definition of Done

Requirements implemented and reviewed

Desktop and mobile designs approved

API validation and error handling complete

Accessibility checks passed

Tests completed

Content technically approved

Analytics configured

Security reviewed

QA acceptance recorded

Product owner approval received

# 20. Launch Checklist

## Domain and Hosting

Domain and DNS configured

SSL enabled

Production environment secured

Backups configured

## Content

Contact details verified

Product and project content approved

Images optimised

Catalogue and downloads uploaded

Broken links checked

## SEO

Metadata added

Sitemap submitted

Robots configured

Search Console connected

Structured data tested

Redirects configured

## Forms

Customer email tested

Sales notification tested

Spam protection enabled

Upload restrictions verified

## Legal

Privacy policy

Terms and conditions

Cookie notice where required

Technical-information disclaimer

# 21. Post-Launch Support

## First 30 Days

Monitor errors and uptime

Review analytics and indexing

Verify form delivery

Resolve usability issues

Optimise slow pages

## Ongoing Monthly Activities

Publish technical articles and projects

Update product information

Review lead quality

Apply security updates

Back up the database

Monitor SEO and performance

# 22. Future Roadmap

## 22.1 Product Recommendation Tool

Allow users to enter chemical, concentration, temperature, pressure and capacity. The tool may suggest possible materials but must require final review by AMPAR’s engineering team.

## 22.2 Quotation Management

Sales login

Quote creation

Revision tracking

PDF quotation generation

Approval workflow

Customer email

Quote status tracking

## 22.3 Customer Portal

View quotations

Download drawings and certificates

View project status

Submit support requests

## 22.4 Multilingual Website

English

Hindi

Gujarati

## 22.5 AI Technical Assistant

The assistant may answer questions using approved catalogue content, product datasheets, material guides and FAQs. It should not issue final engineering recommendations without human review.

# 23. Recommended MVP Scope

Home and About pages

Five product categories and approximately 15-25 product pages

Three technology pages

Material comparison

Eight to ten industry pages

Engineering, manufacturing, quality and standards

At least five project case studies

Resources and catalogue downloads

Contact and quotation forms with attachments

Basic role-based admin panel

SEO, analytics, security and responsive design

# 24. Key Assumptions and Content Dependencies

All technical values will be reviewed by AMPAR before publishing.

Certification claims will only be shown when valid documents are supplied.

Product photography, project photographs and factory visuals will be provided or professionally created.

Customer and project names will be published only with approval.

Legal policies will be reviewed for the regions in which the website operates.

Hosting and third-party service costs are outside the development scope unless specifically included.

# 25. Conclusion

The recommended plan provides AMPAR TECHNOVA LLP with a strong first-stage corporate website and a scalable digital platform. The MVP focuses on credibility, technical communication and qualified lead generation. The proposed architecture also supports future quotation automation, customer access, technical-document management and system integrations without requiring the website to be rebuilt.

# Source Note

The company profile, product categories, technologies, material table, industries, engineering capabilities, quality processes, standards and contact information referenced in this plan were derived from the AMPAR Technova catalogue supplied for this project. Implementation recommendations, architecture, workflows and roadmap items are development-planning proposals and should be validated during discovery.